# Q3 Roadmap Brief

This brief summarizes the proposed Q3 priorities for the checkout and payments team. It is intentionally written as a realistic source document for conversion to Markdown.

# Priorities

Finish the Stripe migration before the November release freeze.

Stabilize checkout before launching new conversion experiments.

Prepare subscription billing discovery, but avoid committing to dates before payments is stable.

Reserve 20% engineering capacity for performance work and technical debt.

# Stakeholder Notes

| Stakeholder | Need | Risk |
| --- | --- | --- |
| Leadership | Payments complete before freeze | Rushing increases production risk |
| Marketing | Checkout improvements before September campaign | Analytics bug may skew results |
| Sales | Recurring billing for enterprise deals | Depends on migration completion |

# Open Questions

What part of the payments work can safely be handled by a contractor?

When can recurring billing be scoped with confidence?

How should checkout conversion be measured after the analytics fix?